| STORYTALE Milestones and Deliverables A concise delivery map for the 11-week StoryTale implementation. | IT ELECT 4 3 AUG 2026 John Benedict S. Alejo |
| --- | --- |

# Project Delivery Summary

StoryTale is a local-first Flutter e-book library for students and English learners. It combines EPUB reading, English-to-Filipino translation, offline narration, and a chapter-based Animated Story Mode. The schedule prioritizes a usable reading experience before the AI-assisted visual features.

| 11 project weeks | 8 major milestones | 4 core reading modes | 1 final integrated app |
| --- | --- | --- | --- |

# Major Milestones

| Milestone | Expected Output | Target | Target Date |
| --- | --- | --- | --- |
| Proposal and wireframes approved | Approved proposal and 3-5 screen user flow | Week 1 | 26 Jul 2026 |
| Functional Flutter foundation | Organized app shell, theme, reusable navigation, and placeholder screens | Week 2 | 2 Aug 2026 |
| Local EPUB reader complete | EPUB import, chapter list, reading view, and saved progress | Week 4 | 16 Aug 2026 |
| Translation and audio prototype | DeepL Filipino translation and offline voice playback prototype | Week 6 | 30 Aug 2026 |
| Story analysis and asset catalogs | Validated story data, reusable character, location, and foreground catalogs | Week 8 | 13 Sep 2026 |
| Animated Story Mode prototype | Chapter-based visual novel playback with sprites, subtitles, camera, and movement | Week 9 | 20 Sep 2026 |
| System testing complete | Test report covering mobile behavior, performance, data, APIs, and accessibility | Week 10 | 27 Sep 2026 |
| Final system and presentation | Completed application, documentation, repository, and final presentation | Week 11 | 4 Oct 2026 |

# Deliverable Acceptance Criteria

| Criterion | Definition of Done |
| --- | --- |
| Functional | The required flow can be completed on the target device without a blocking error. |
| Consistent | Imported books, characters, locations, and generated assets keep stable identities across chapters. |
| Local-first | Books, progress, translations, voice choices, and generated story packages remain available on the device. |
| Documented | Architecture decisions, setup steps, limitations, tests, and final handoff are recorded. |
| Presentable | The interface follows the approved StoryTale visual direction and is readable on mobile screens. |

# Progress Reporting

Progress will be checked at the end of each week using the working Flutter build, the related document or test evidence, and the next week's entry criteria. A milestone is marked complete only when its output is usable and recorded, not merely started.